SCPMS — Thesis Progress Report

Design and Implementation of a Smart Courier and Parcel Management System

Sharmin Khatun (2223081010)  ·  Tasnim Jahan Mim (2221081138)

Supervised by Pranta Banik, Lecturer, Department of Computer Science & Engineering, Uttara University

Report Date: 21 July 2026

Purpose: A concise, defense-ready status summary of the thesis project — current progress, the basis on which the system differs from existing courier platforms, and the timeline behind the work completed to date. Full technical detail is documented separately in PROJECT_REPORT.md and FINAL_THESIS_REPORT.md.

# 1. Status at a Glance

| Module | Status | Evidence |
| --- | --- | --- |
| Auth & role-based access (Customer / Agent / Admin) | Completed | JWT + bcrypt; middleware/auth.js, auth.controller.js |
| Parcel booking & lifecycle state machine | Completed | Six-state flow enforced in parcel.controller.js |
| Agent assignment & dispatch | Completed | Admin-only PATCH /parcels/:id/assign |
| Real-time tracking (Socket.IO) | Completed | Room-scoped parcel:<id> / user:<id> events; throttled live agent location |
| Map visualization | Completed | Leaflet + OpenStreetMap + Routing Machine; Bangladesh-context geocoding |
| Public tracking portal | Completed | PublicTrack.jsx; lookup by tracking code, no login required |
| QR-assisted pickup/delivery verification | Completed | qrcode (generation) + @zxing (scanning); scan-matched confirmation |
| Email notifications | Pending | Nodemailer; best-effort, non-blocking on status change |
| Analytics dashboard + CSV/PDF export | Pending | analytics.controller.js; PDFKit, csv-writer |
| Bilingual UI (English/Bengali) | Pending | LanguageContext; translations/en.js, translations/bn.js |
| Deployment | Pending | Backend on Render; render.yaml, .env.production |
| Written thesis (full chapters, diagrams, defense deck) | Drafted | FINAL_THESIS_REPORT.md, PRESENTATION_CONTENT.md |
| Measured (non-estimated) performance benchmarks | Pending | Current figures marked “estimated for demonstration” |
| Delay prediction / route optimization / SMS / mobile app | Pending | Out of current scope; documented as future work |

Bottom line: the seven core engineering modules — authentication, booking, assignment, real-time tracking, map visualization, public tracking, and QR verification — are complete. Notifications, analytics/reporting, bilingual UI, and deployment hardening remain pending, and the written thesis is in drafted form pending final review.

# 2. What Makes SCPMS Different

Courier tracking in practice — including the platforms most reviewers will already know — tends to fall into one of a few categories: national carriers with scan-event status pages, regional applications with a consignment-ID timeline, academic GPS/IoT implementations that require dedicated hardware, or baseline student final-year projects with a manual refresh button. None of these combine continuous live tracking, multi-role dashboards, scan-verified handoff, and exportable analytics within a single, openly evaluable, browser-only system.

| Dimension | Sundarban / Pathao / Steadfast (regional) | Typical baseline FYP | SCPMS |
| --- | --- | --- | --- |
| Tracking | Status-timeline by consignment ID | Manual refresh, no live state | Live map via Socket.IO, room-scoped |
| Role separation | Customer lookup only | Admin and customer, at most | Customer / Agent / Admin, each server-enforced |
| Delivery proof | Signature/OTP at door | None | QR scan-matched pickup and delivery |
| Analytics | Internal, not exposed | Rarely present | Dashboard with CSV/PDF export |
| Deployment cost | N/A (established infrastructure) | Low | Low — browser-only, no dedicated hardware |
| Architecture openly evaluable | No (proprietary) | Yes | Yes |

The differentiator is not any single feature — QR verification and live maps both exist elsewhere — it is that SCPMS is the only system in this comparison set designed to combine all four together, with server-side role enforcement rather than a cosmetic interface split. Full methodology and caveats are documented in FINAL_THESIS_REPORT.md, Sections 2.1.5 through 2.3.

# 3. Timeline — How the Progress Was Achieved

| Phase | Key Milestones | Period |
| --- | --- | --- |
| 1. Planning & Gap Analysis | Courier workflow study, role decomposition, literature and regional-platform review | Weeks 1–2 |
| 2. Design | User/Parcel schema design; ER, use-case, sequence, and activity diagrams; UI wireframes | Weeks 3–4 |
| 3. Core Development | Repository bootstrapped (initial commit, 13 Dec 2025); authentication, booking, and dashboard scaffolding | 13 Dec 2025 |
|  | QR pickup flow, branding assets, agent-tracking filters, Socket.IO fixes, throttled live-location and distance checks, Bangladesh-aware geocoding | 13–18 Dec 2025 |
| 4. Hardening & Deployment Fixes | Registration validation fixes, README/URL corrections, Socket.IO CORS fix for the production origin | 17 Dec 2025 – 7 Jan 2026 |
| 5. Documentation & Defense Preparation | Full thesis write-up, gap analysis against named regional platforms, presentation deck, report/README rebrand to SCPMS | Ongoing |
| 6. Remaining: Final Evaluation | Replace estimated metrics with measured benchmarks, finalize slide deck figures, rehearse defense Q&A | Before defense date |

Development progressed quickly because scope was fixed early — the thesis draws an explicit in-scope/out-of-scope boundary in Section 1.6 — and features were built and manually verified incrementally: authentication, then booking, then tracking, then QR verification, then notifications, then analytics, rather than as a single integration effort at the end.

# 4. Immediate Next Steps

Run the deployed system against real test batches and replace “estimated for demonstration” figures (booking success rate, test pass ratio, API latency) with measured numbers.

Capture the screenshot and figure placeholders listed in FINAL_THESIS_REPORT.md (dashboards, QR flow, sample PDF report).

Fill remaining administrative placeholders (student ID formatting, defense date) and complete a final read-through of FINAL_THESIS_REPORT.md.

Rehearse the defense presentation deck against the anticipated panel questions already prepared in the speaker notes.